This form of agreement is for use by the University of Texas System and its component institutions for entering into Job Order Contracting Agreements in accordance with Texas Education Code Section 51.784 and the Construction Contracting Guidelines issued by the UT System Office of General Counsel.  Note:  items shown in RED must be reviewed and/or completed by the contracting official.

JOB ORDER CONTRACTING AGREEMENT

This Agreement is made as of	 				, 20____ (the “Effective Date”),

By and between

The Owner:			Name and Address of UT Institution/Office Managing the Projects

and Contractor:		Name and Address of Job Order Contracting Company

for the Project:		General description of the JOC service being provided

Contract Number:

Uniform General and Supplementary Conditions Version:	2005  (Use most current version at time of contracting)

This Agreement is for the provision of specified construction contracting services, to be performed on a non-exclusive, indefinite quantity basis, as requested by the Owner in accordance with the terms of this Agreement.  Contractor represents that he has the knowledge, ability, skills and resources to provide such services in accordance with the terms and requirements of this Agreement.

Contractor and Owner agree as follows:

ARTICLE 1		TERM OF AGREEMENT

1.01	Initial Term:  This initial term of this Agreement shall begin on the effective date and shall expire two (2) years after that date unless renewed or terminated in accordance with the terms of the Agreement.

1.02	Renewal Option:  The Owner has the option to renew the term of this Agreement for two (2) successive two (2) year periods upon written notice to the Contractor at least sixty (60) days prior to the expiration of the initial or any subsequent term.

1.03	Completion of Work in Progress:  The Owner has the option to extend the term of this Agreement, or any renewal period, as necessary for Contractor to complete work on any project approved by the Owner prior to the expiration of the Agreement.

ARTICLE 2		AUTHORIZED CONTRACT SUM

2.01	Contract Sum:  The overall maximum value of this Agreement is indefinite, subject to the contractual authority delegated by the UT System Board of Regents to the Owner’s representative.  The cost of each specifically authorized project will be established in an “Authorization to Commence Work” issued by the Owner.  Established cost amounts shall not be increased except by written change order to a previously issued Authorization to Commence Work executed by the Owner and the Contractor.

2.02	No Minimum Amount of Work:  It is expressly understood that the Owner is under no obligation to request any services from Contractor and no minimum amount of work is required under this Agreement.  All service requests will be made by the Owner on an as-needed basis, subject to future agreement on the scope of the work and its cost.  However, as an inducement for Contractor to offer a lower pricing coefficient, Owner agrees to use its best efforts to issue Job Order Contract(s) to Contractor with a cumulative value of at least Fifty Thousand and 00/100 Dollars  ($50,000.00) during the term of this Agreement.

ARTICLE 3		SCOPE OF WORK—SPECIFIC JOB ORDER PROJECTS

  - In General:  The Contractor agrees to provide general and specific construction services on a per-project basis as requested by the Owner in accordance with the terms of this Agreement.  The Contractor shall furnish all of the materials and perform all of the work shown on the drawings and described in the specifications associated with any Job Order Project .  The Project Architect for each Job Order Project shall be as specified in the individual Project RFP.  The Contractor shall do everything required by this Agreement, the Uniform General, and Supplementary Conditions, any Additional General or Special Conditions of the Contract, the Addenda, the Specifications and Drawings for each Job Order Project and any other requirements incorporated into this agreement or a specific Job Order Project by reference.

Note:  the contract representative may wish to incorporate the Original Request for Proposal and attachments, and the Response to the Request for Proposal by the Contractor (including sections 6, 7 & 8) by reference as attachments to this Agreement.

  - Project Scope:  The specific scope of work for each job order project shall be determined in advance and in writing between the Owner and the Contractor.

  - Project RFP:  The Owner shall prepare a Project Request for Proposal (“Project RFP”) identifying the project and describing in drawings, specification and other appropriate materials the intended scope and character of the project and the schedule for the project.  For Projects with an anticipated cost over $100,000, the Owner shall determine whether subcontracting opportunities exist and require a HUB subcontracting plan as part of the Project Proposal as required.

  - Project Proposal:  In response to a Project RFP, the Contractor shall provide Owner with a written Project Proposal.  The Project Proposal shall include the following:

- A narrative description of Contractor’s understanding of the project scope of work;

- A description of particular phases of the scope of the work, if applicable;

- A Cost Proposal (prepared in accordance with Article 7, below) detailing:

  - the cost of the ‘pre-priced’ items as taken from the unit price guide;

  - the cost of any ‘non-pre-priced’ items;

  - any other costs that the Contactor intends to charge to the project;

  - a statement that all Contractor fees, overhead expenses and general conditions are included in the Cost Proposal; and

  - a lump sum figure for performing the work, if appropriate;

- A proposed date to commence the work;

- A list of all subcontractors that Contractor proposes to use in the performance of the work;

- A HUB Subcontracting plan, if required;

- Any qualifications or conditions applicable to the Project Proposal; and

- A summary statement of the amount of all previous proposals entered into under this Agreement to date.

  - Project Proposal Review:  The Owner and the Contractor shall review Contractor’s Project Proposal and negotiate any changes, clarifications or modifications as required.  The Contractor shall submit a revised Project Proposal incorporating any changes, clarifications or modifications made in the review process.  The Owner may accept, reject or seek modification of any Project Proposal.

  - Notice to Proceed:  Upon approval of a specific Job Order Project Proposal by the Owner, the Owner shall issue a written Notice to Proceed.  The Notice to Proceed authorizes the Contractor to begin the work identified in the Project Proposal (the Work) on the date specified in the Notice.  The Contractor shall complete the Work within the number of days specified in the Project Proposal accepted by the Owner, subject to extensions of time approved by the Owner through Change Order.  The time set forth for completion of the Work for each Job Order Project is an essential element of the Job Order Project.  The Notice to Proceed shall include a Purchase Order number specific to the project.

ARTICLE 4		CONTRACTOR’S GENERAL RESPONSIBILITIES

4.01	Project Manager:  The Contractor shall manage the Work on any project authorized pursuant to this Agreement.  The Contractor shall provide all labor and material necessary and reasonably inferable for the complete performance of any Work authorized pursuant to this Agreement.

4.02	Standard of Care:  Contractor agrees to use its best efforts, skill, judgment, and abilities to perform the Work in an expeditious and timely manner as is consistent with the orderly progress of any project authorized pursuant to this Agreement.  Contractor shall at all times provide a sufficient number of qualified personnel to accomplish the Work within the time limits set forth in the schedule.

4.03	Compliance with Laws:  Contractor shall endeavor to perform the Work in compliance with all applicable national, federal, state, municipal, and State of Texas laws, regulations, codes, ordinances, orders and with those of any other body having jurisdiction over the Project.

4.04	Existing Conditions:  Contractor shall use reasonable efforts to verify the accuracy and suitability of any drawings, plans, sketches, instructions, information, requirements, procedures, requests for action, and other data supplied to Contractor by Owner, or any other party, that Contractor uses for the Project.

4.05	Correction of Work:  Contractor shall promptly correct any known or discovered error, omission, or other defect in the Work without any additional cost or expense to Owner.

4.06	Phasing:  The Contractor shall not proceed beyond any previously authorized phase of the Work for a project unless authorized by the Owner in writing, except at the Contractor’s own financial risk.  Applicable phases of the scope of work shall be identified in the Project Proposal.

4.07	Representative:  Contractor shall designate a representative primarily responsible for the Work under this Agreement.  The designated representative shall act on behalf of Contractor with respect to all phases of the Work and shall be available as required for the benefit of any project and the Owner.  The designated representative shall not be changed without prior approval of the Owner, which approval shall not be unreasonably withheld.

  - Documentation:  The Contractor shall fully document its project activities, in drawings, reports or other methods as appropriate to the scope of work and as identified in the Project Proposal.  The Contractor shall bear the cost of providing all plans, specifications and other documents used by the Contractor and its consultants.

  - Project Cost Estimating:  The Contractor will obtain and use, at the Contractors expense, for automation and estimation standardization purposes, the estimating software called, PULSAR, by Estimating Systems, Inc.

ARTICLE 5		THE OWNER'S RESPONSIBILITIES

  - Project RFP:  The Owner shall provide a Project RFP setting forth the Owner’s description of the project scope in drawings, specifications and other appropriate documents, schedule, objectives, characteristics and constraints, and a description of the basic services to be provided by the Contractor for the project.

  - Representative:  The Owner designates 					 as its representative authorized to act in the Owner's behalf with respect to the Project.  Contractor shall coordinate its work solely through the designated representative.  The Owner designates 						 or his designee as its representative for the purpose of administering this contract and as its representative in any dispute resolution procedures.

  - Special Information:  The Owner shall furnish available property, boundary, easement, right-of-way, topographic and utility surveys; plans and specifications; and special data and conditions relevant to the project.  Owner shall furnish other special investigations of the Project site as requested by the Contractor and as reasonably necessary for the Project.  Contractor shall exercise reasonable care in relying upon this information in the performance of its services under this Agreement.  Owner makes no warranties or representations as to the accuracy or suitability of information provided to the Contractor by the Owner or by others.

  - Entry on Land:  The Owner shall assist Contractor in gaining entry to state owned or controlled property as necessary for Contractor to perform its services under this Agreement.

  - Administrative Services:  The Owner shall furnish all legal, accounting, auditing and insurance counseling services that it requires for the Project.

  - Review of Work:  The Owner will review the Work in progress as appropriate.  The Owner will notify the Contractor in writing of any material error or omission or other defect in the Work or any conflict in the contract documents that the Owner becomes aware of, but Owner shall have no obligation or duty to investigate whether such faults, defects, or conflicts exist.

  - Time for Response:  The Owner shall furnish required information and services and shall render approvals and decisions as expeditiously as necessary for the orderly progress of the Contractor's services and of the Work.

ARTICLE 6		ACCEPTANCE OF WORK

  - Owner's Satisfaction:  All Work performed under this Agreement shall be completed to the satisfaction of the Owner’s representative assigned to the project.  The Owner’s representative shall decide all questions regarding Contractor’s performance under the Agreement and such decisions shall be final and conclusive.

  - Correction of Work:  Should Contractor’s Work not conform to the requirements of this Agreement and the Project Proposal as determined by the Owner’s representative, Owner may order the Contractor to correct the Work at no additional expense to the Owner or deduct the cost of correcting the Work from any other monies payable to the Contractor.

  - Liability:  Owner’s approval or acceptance of Contractor's Work will not release Contractor from any liability for any defects in the Work.

ARTICLE 7		COST PROPOSALS

  - Required for Each Project:  Contractor shall prepare a cost proposal for each Project RFP requested by the Owner.  The cost proposal shall identify the pre-priced items, the non-pre-priced items, and any other costs proposed to be included in the cost of the Work for a Project.

  - Pre-priced Items:  Pre-priced items are pre-described and pre-priced tasks based on a unit price guide and coefficient multiplier.  The cost proposal for each Project should be based substantially on the use of pre-priced items.

    - The Unit Price Guide is a compilation of real property repair, rehabilitation, alteration, maintenance, and minor construction tasks, along with associated units of measure and unit prices designated or provided by the Owner to be used in administration of this Agreement.  Unit prices include direct material, labor and equipment cost, but not indirect costs or profit.  The Unit Price Guide for this Agreement is

R.S. MEANS Facilities Construction Cost Data, 2007 Edition, for the City of

which is hereby incorporated by reference.  The most current edition of the Unit Price Guide shall be adopted fore each renewal option exercised by the Owner.

    - The Coefficient Multiplier is a numerical factor which is applied to the Unit Price Guide unit prices to cover all of the Contractor’s other costs in performing the Work of a Project including, but not limited to, general and administrative and other overhead costs, insurance costs, equipment rental, protective gear and clothing, contingencies such as changes in wage rates and inflation, Contractor’s profit, and indirect costs.  Separate coefficients may be used for Work performed during normal working hours and for Work performed during non-normal working hours.  The Coefficient Multipliers for this Agreement are:

Normal Hours		Non-normal Hours

Initial 2 Year Term

First 2 Year Option

Second 2 Year Option

7.03	Non-Pre-priced Items:  Non-Pre-priced items are the necessary, but incidental, parts of a Project that are not susceptible to unit pricing using the pre-priced tasks in the Unit Price Guide.  The proposed cost of all non-pre-priced items in the cost proposal shall include all Contractor cost items otherwise included in the coefficient multiplier used for pre-priced items.  No coefficient multiplier shall be applied to non-pre-priced items.  Non-pre-priced items shall note exceed ten percent (10%) of the total cost proposal for a Project.

  - Other Costs:  Extraordinary costs that are unique to a specific Project and not generally or reasonably included in the coefficient multiplier may be added only if authorized or confirmed in writing by the Owner.  Such extraordinary costs may be calculated as a lump sum for the Project or on a “Not to Exceed” basis.

ARTICLE 8		PAYMENT

The Owner shall pay the Contractor for Work performed on Projects authorized by the Owner in writing in a Notice to Proceed, subject to allowable additions and deductions, and make payment on account as provided by the Uniform General and Supplementary General Conditions.

ARTICLE 9		DISPUTE RESOLUTION

Government Code Chapter 2260 Controls:  Contractor’s claims for breach of this Agreement that are not resolved informally are governed by Texas Government Code, Chapter 2260, as it may be amended from time to time, unless preempted by other applicable law.  The submission, processing and resolution of Contractor’s claims are governed by rules adopted by the Texas Attorney General at 1 Tex. Admin. Code, Chapter 68, as currently effective or subsequently amended.

ARTICLE 10		HISTORICALLY UNDERUTILIZED BUSINESSES

10.01	The Owner has adopted Exhibit H, Policy on Utilization of Historically Underutilized Business ("Policy"), which is incorporated herein by reference.  Contractor, as a material provision of the Agreement, must comply with the requirements of the Policy and adhere to any HUB Subcontracting Plan submitted with Contractor’s Proposal.  No changes to the HUB Subcontracting Plan can be made by the Contractor without the prior written approval of the Owner in accordance with the Policy.

ARTICLE 11		LIQUIDATED DAMAGES

The Notice to Proceed for each Project authorized by the Owner may include an amount that will be deducted from the Project Cost for each consecutive calendar day after the completion date established by the Notice to Proceed that any Work, including the correction of deficiencies found during the final testing and inspection, is not completed  The amount specified for a particular Project will be deducted not as a penalty but as liquidated damages representing the parties' estimate at the time of contract execution of the damages which the Owner will sustain for late completion.

ARTICLE 12		CERTIFICATION OF NO ASBESTOS CONTAINING MATERIALS OR WORK

  - The Contractor shall provide a certification statement, included with each materials submittal, stating that no asbestos containing materials or work is included within the scope of the proposed submittal.

  - The Contractor shall insure that Texas Department of Health licensed individuals, consultants or companies are used for any required asbestos work including asbestos inspection, asbestos abatement plans/specifications, asbestos abatement, asbestos project management and third-party asbestos monitoring.

  - The Contractor shall provide at Substantial Completion, a notarized affidavit to the Owner and the Architect stating that no asbestos containing materials or work was provided, installed, furnished or added to the Project.

  - The Contractor shall take whatever measures he deems necessary to insure that all employees, suppliers, fabricators, material men, subcontractors, or their assigns, comply with this requirement.

  - All materials used on this Project shall be certified as non Asbestos Containing Building Materials (ACBM).  The Contractor shall insure compliance with the following acts from all of his subcontractors and assigns:

    - Asbestos Hazard Emergency Response Act (AHERA—40 CFR 763-99 (7));

    - National Emission Standards for Hazardous Air Pollutants (NESHAP—EPA 40 CFR 61, National Emission Standard for Asbestos;

    - Texas Asbestos Health Protection Rules (TAHRP—Tex. Admin. Code Title 25, Part 1, Ch. 295C, Asbestos Health Protection

  - Every subcontractor shall provide a notarized statement that no ACBM has been used, provided, or left on this Project.

  - The Contractor shall provide, in hard copy and electronic form, all necessary material safety data sheets (MSDS) of all products used in the construction of the Project to the Texas Department of Health licensed inspector or Project Architect or Engineer who will compile the information from the MSDS and, finding no asbestos in any of the product, make a certification statement.

  - At Final Completion the Contractor shall provide a notarized certification statement per TAC Title 25 Part 1, Ch. 295.34, par. c.1 that no ACBM was used during construction of the Project.

ARTICLE 13		MISCELLANEOUS PROVISIONS

  - Independent Contractor:  Contractor acknowledges that it is engaged as an independent contractor and that Owner shall have no responsibility to provide Contractor or its employees with transportation, insurance or other fringe benefits normally associated with employee status.  Contractor is responsible for all income taxes required by applicable law.

  - Confidentiality:  The Contractor shall treat any Owner supplied information or information pertaining to Owner's business as confidential and shall not disclose any such information to others except as necessary for the performance of this Agreement or as authorized by the Owner in writing.

  - Successors and Assigns:  The Owner and the Contractor, respectively, bind themselves, their partners, successors, assigns and legal representatives to the other party to the terms and conditions of this Agreement.  This Agreement is a personal service contract for the services of Contractor, and Contractor's interest in this Agreement, duties hereunder and/or fees due hereunder may not be assigned or delegated to a third party without written consent of Owner.  The benefits and burdens of this Agreement are, however, assignable by Owner.

  - Subcontracting:  The Contractor agrees not to subcontract any part of the work without the prior written consent of Owner.  If subcontracting is permitted, the Contractor must identify the subcontractor(s) to Owner prior to any subcontractor beginning work.  Submission and approval of a Historically Underutilized Businesses (HUB) Sub Contractor Plan is considered consent under this Article.

  - Loss of Funding:  Performance by Owner under this Agreement may be dependent upon the appropriation and allotment of funds by the Texas State Legislature (the “Legislature”) and/or allocation of funds by the Board of Regents of The University of Texas System (the “Board”).  If the Legislature fails to appropriate or allot the necessary funds, or the Board fails to allocate the necessary funds, then Owner shall issue written notice to Contractor and Owner may terminate this Agreement without further duty or obligation hereunder.  Contractor acknowledges that appropriation, allotment, and allocation of funds are beyond the control of Owner.

  - Open Records:  All information, documentation and other material submitted by the Contractor may be subject to public disclosure under the Public Information Act, Texas Government Code Chapter 552.

  - Family Code Child Support Certification:  Pursuant to Section 231.006, Texas Family Code, the Contractor certifies that it is not ineligible to receive the award of or payments under this Agreement and acknowledges that this Agreement may be terminated and payment may be withheld if this certification is inaccurate.

  - Franchise Tax Certification:  A corporate or limited liability company Contractor certifies that it is not currently delinquent in the payment of any Franchise Taxes due under Chapter 171 of the Texas Tax Code, or that the corporation or limited liability company is exempt from the payment of such taxes, or that the corporation or limited liability company is an out-of-state corporation or limited liability company that is not subject to the Texas Franchise Tax, whichever is applicable.

  - Payment of Debt or Delinquency to the State:  Pursuant to Sections 2107.008 and 2252.093, Texas Government Code, Contractor agrees that any payments owing to Contractor under this Agreement may be applied directly toward any debt or delinquency that Contractor owes the State of Texas or any agency of the State of Texas regardless of when it arises, until such debt or delinquency is paid in full.

  - Taxes:  The University of Texas System is a tax exempt State of Texas Agency under Chapter 151, Texas Tax Code and an institution of higher education.  Contractor shall avail itself of all tax exemptions applicable to Contractor’s work or expenses.

  - Eligibility Certification:  Pursuant to Section 2155.004, Texas Government Code, Contractor certifies that the individual or business entity named in this Agreement is not ineligible to receive the award of or payments under this Agreement and acknowledges that this Agreement may be terminated and payment withheld if this certification is inaccurate.

  - Captions:  The captions of paragraphs in this Agreement are for convenience only and shall not be considered or referred to in resolving questions of interpretation or construction.

  - Severability:  Should any provisions(s) of this Agreement be held invalid or unenforceable in any respect, that provision shall not affect any other provisions and this Agreement shall be construed as if the invalid or unenforceable provision(s) had not been included.

  - Waivers:  No delay or omission by either party in exercising any right or power provided under the provisions of this Agreement shall impair any such right or power or be construed to be a waiver of the right or power.  A written waiver granted by either of the parties of any provision of this Agreement shall not be construed as a future waiver of that provision or a waiver of any other provision of the Agreement.

  - Force Majeure:  No party shall be liable or responsible to the other for any loss or damage or for any delays or failure to perform under this Agreement due to causes beyond its reasonable control, including, but not limited to, acts of God, employee strikes, epidemics, war, riots, flood, fire, sabotage, terrorist acts or any other circumstances of like character.

  - Governing Law and Venue:  This Agreement shall be construed, interpreted and applied in accordance with the laws of the State of Texas without regard for choice of law principles.  All obligations of the parties created hereunder are enforceable in Travis County, Texas.

  - Entire Agreement:  This Agreement constitutes the sole and only agreement between the parties with respect to the services contracted for and supersedes any prior understandings, written or oral.  No modification, alteration or waiver of this Agreement or any of its provisions shall be effective unless in writing and signed by both parties.  No course of prior dealings, no usage of trade, and no course of performance shall be used to modify, supplement or explain any terms used in this Agreement.

  - Financial Interest:  By signature hereon, Contractor certifies that no member of the Board of Regents of The University of Texas System, or Executive Officers, including component institutions, has a financial interest, directly or indirectly, in the transaction that is the subject of this contract.

  - Products and Materials Produced in Texas:  If Contractor will provide services under this Agreement, Contractor covenants and agrees that in accordance with Section 2155.4441, Texas Government Code, in performing its duties and obligations under this Agreement, Contractor shall purchase products and materials produced in Texas when such products and materials are available at a price and delivery time comparable to products and materials produced outside of Texas.

  - Authority to Act:  If Contractor is a corporation or a limited liability company, Contractor warrants, represents, and agrees that (1) it is duly organized, validly existing and in good standing under the laws of the state of its incorporation or organization; (2) it is duly authorized and in good standing to conduct business in the State of Texas; (3) it has all necessary power and has received all necessary approvals to execute and deliver this Agreement; and (4) the individual executing this Agreement on behalf of Contractor has been duly authorized to act for and bind Contractor.

  - Records:  Records of expenses pertaining to additional services, services performed on the basis of a Worker Wage Rate or Monthly Salary Rate, or reimbursable expense, if allowed, shall be kept on the basis of generally accepted accounting principles and in accordance with cost accounting standards promulgated by the Federal Office of Management and Budget Cost Accounting Standards Board and shall be available for audit by the Owner or the Owner's authorized representative on reasonable notice.

  - Illegal Dumping:  The Contractor shall ensure that it and all of its Subcontractors and assigns prevent illegal dumping of litter in accordance with Title 5, Texas Health and Safety Code, Chapter 365.

13.23	Ethics Matters/No Financial Interest: Contractor and its employees, agents, representatives and subcontractors have read and understand University’s Conflicts of Interest Policy available at [Note: Insert University’s web page where Policy is posted.] [Option (Include for UT System only.):  http://www.utsystem.edu/policy/policies/int160.html], University’s Standards of Conduct Guide available at [Note: Insert University’s web page where Guide is posted.] [Option (Include for UT System only.):  http://www.utsystem.edu/systemcompliance/], and applicable state ethics laws and rules available at www.utsystem.edu/ogc/ethics. Neither Contractor nor its employees, agents, representatives or subcontractors will assist or cause University employees to violate University’s Conflicts of Interest Policy, provisions described by University’s Standards of Conduct Guide, or applicable state ethics laws or rules. Contractor represents and warrants that no member of the Board has a direct or indirect financial interest in the transaction that is the subject of this Agreement.

13.24	Disclosure of Interested Parties.  By signature hereon, Contractor certifies that, if the value of this agreement exceeds $1 Million, it has complied with Section 2252.908 of the Texas Government Code and Part 1 Texas Administrative Code Sections 46.1 through 46.3 as implemented by the Texas Ethics Commission (TEC), if applicable, and has provided Owner with a fully executed TEC Form 1295, certified by the TEC and signed and notarized by the Contractor.

13.25	Contractor Certification regarding Boycotting Israel. Pursuant to Chapter 2270, Texas Government Code, Contractor certifies Contractor (1) does not currently boycott Israel; and (b) will not boycott Israel during the Term of this Agreement. Contractor acknowledges this Agreement may be terminated and payment withheld if this certification is inaccurate.

13.26	Contractor Certification regarding Business with Certain Countries and Organizations. Pursuant to Subchapter F, Chapter 2252, Texas Government Code], Contractor certifies Contractor (1) is not engaged in business with Iran, Sudan, or a foreign terrorist organization. Contractor acknowledges this Agreement may be terminated and payment withheld if this certification is inaccurate.

ARTICLE 14		NOTICES

  - All notices, consents, approvals, demands, requests or other binding communications under this Agreement shall be in writing.  Written notice may delivered in person to the designated representative of the Contractor or Owner; mailed by U. S. mail to the last known business address of the designated representative; or transmitted by fax machine to the last known business fax number of the designated representative.  Mail notices are deemed effective three business days after the date of mailing.  Fax notices are deemed effective the next business day after faxing.

  - The initially designated representatives of the parties for receipt of notices are as follows.  Either party may change their designated representative for receipt of notices by written notice.

(a)	If to Owner:

Attn:

Fax:

(b)	With Copies to:

Attn:

Fax:

(c)	If to Contractor:

Attn:

Fax:

IN WITNESS WHEREOF, Owner and Contractor have executed and delivered this Agreement effective as of the date identified above.

ATTEST:

(Seal)	LEGAL NAME OF CONTRACTOR

(Contractor)

By: 				By:

(Original Signature)			(Original Signature)

Typed Name and Title			Typed Name and Title

CONTENT APPROVED:

Physical Plant Department

The University of Texas at

By:

(Original Signature)

Typed Name and Title

THE UNIVERSITY OF TEXAS

AT Name of Institution

(Owner)

By:

(Original Signature)

Typed Name and Title

EXHIBITS

The Following Exhibits are incorporated by reference for all purposes:

Exhibit A	Request for Proposal form

Exhibit B	Project RFP Response form

Exhibit C 	Notice to Proceed form

Exhibit D	Change Order Request form

Exhibit E	Pay Application

Exhibit H	Policy on Utilization of Historically Underutilized Business

Attachment 1 to Exhibit H - HUB Plan

REVISIONS

| Date | Paragraph Revised | Initials |
| --- | --- | --- |
| 1/28/2016 | 13.24 Disclosure of Interested Parties. added | ems |
| 8/29/2017 | 13.25 Contractor Certification regarding Boycotting Israel. added 13.26 Contractor Certification regarding Business with Certain Countries and Organizations. added | ems |