Article 15	Amendments to the Agreement between Owner and Project Architect when using the Construction Manager at Risk Project Delivery Method

15.1	By incorporating this Article 15, the Project Architect acknowledges and accepts that the Owner intends to construct the Project using the Construction Manager at Risk delivery method.  Therefore, the Owner and the Project Architect hereby agree that the terms of the preceding Agreement are supplemented and/or modified as indicated below.

15.2	The following terms of the preceding Agreement are amended by incorporating the new paragraphs and substituting the modified paragraphs for their counterparts in their entirety.  For clarity purposes only, all new contract language is indicated by italics.  Existing contract language that is unchanged by the amendments is shown in standard type face.

1.1	Basic Services and Supplemental Basic Services

1.1.31	The Owner has or intends to appoint a Construction Manager for this project (the “Construction Manager” or “Contractor”), and the Project Architect shall coordinate its Services (Basic and Additional) hereunder with the Construction Manager.  The Owner may direct the Project Architect to recognize the Construction Manager as its representative for the performance of various duties hereunder which are otherwise defined as the responsibility of the Owner hereunder.  Project Architect hereby acknowledges such appointment.  Upon request, Project Architect shall be entitled to review a redacted version of the agreement between the Owner and the Construction Manager for this project (the “CM Agreement”).  Nothing in the CM Agreement shall confer direct responsibility on the Construction Manager for the Project Architect’s services, nor shall anything contained therein diminish Project Architect’s responsibility for its services as set forth hereunder.

1.0.32	The Project Architect shall participate in the development and review of the Construction Managers GMP Proposal.  This GMP Proposal will included the qualifications, assumptions, exclusions, value engineering and all other requirements identified within Attachment 1 To Exhibit D  (Guidelines for the Preparation of the GMP) of the Agreement between the Owner and the Construction Manager at Risk.  Following Owner’s Approval of the GMP Proposal, the Project Architect shall be responsible for developing the Construction Documents, consisting of plans and specifications, setting forth in detail, and incorporating the aforementioned requirements described within the Attachment 1 To Exhibit D and contained in the GMP Proposal.  Furthermore, the Project Architect shall participate in the documentation of the Construction Manager’s GMP Proposal so as to adequately understand the contents of the Proposal and ultimately confirm that the Construction Documents, when complete, reflect all qualifications, clarifications and assumptions contained within the GMP Proposal.  The Project Architect and the Construction Manager shall jointly provide a monthly status report stating the progress of the incorporation of the GMP qualifications, clarifications, assumptions, exclusions and value engineering and all other requirements identified in Attachment 1 To Exhibit D, into the Construction Documents.”

1.2	Schematic Design Phase

1.2.1	Based on the mutually agreed upon Facilities Program, Construction Cost Limitation and the Project Schedule, the Project Architect shall prepare sufficient alternative approaches to design and construction of the Project to satisfy Owner’s requirements and shall, at completion of this phase, submit Schematic Design Documents in accordance with Owner’s Design Guidelines and any additional requirements set forth in Article 14.  The Project Architect shall review alternative approaches to design and construction for the Project and the Schematic Design Documents as they are being prepared at intervals appropriate to the progress of the Project with the Owner and Construction Manager at the Project location or other location specified by the Owner within the State of Texas. The Project Architect shall provide the Construction Manager with copies of the Project Architect’s documents at the Construction Manager’s expense to assist the Construction Manager in fulfilling its responsibilities to the Owner.

1.2.5	The Project Architect shall direct the preparation of a detailed construction cost estimate as described in Sub-paragraph 1.1.15 to confirm compliance with the Construction Cost Limitation and include it with the completed Schematic Design Documents.. The Project Architect shall review its construction cost estimate in comparison with the construction cost estimate prepared by the Construction Manager, and shall reconcile any differences between the two construction cost estimates in coordination with the Construction Manager.  If the Project Architect is unable to reconcile all differences between the two construction cost estimates with the Construction Manager, then the Project Architect shall provide a detailed explanation of the differences to the Owner.

1.2.7	The Project Architect shall participate in a final review of the Schematic Design Documents with the Owner and Construction Manager at the Project location or other location specified by Owner in the State of Texas.  Prior to the Owner’s approval of the Schematic Design Documents, the Project Architect shall incorporate such changes as are necessary to satisfy the Owner’s review comments, any of which may be appealed for good cause.

1.3	Design Development Phase

1.3.1	Based on the approved Schematic Design Documents and any adjustments to the Facilities Program or Construction Cost Limitation authorized by the Owner, the Project Architect shall prepare, for approval by the Owner and review by the Construction Manager, Design Development Documents in accordance with Owner’s written requirements to further define and finalize the size and character of the Project in accordance with Owner’s Design Guidelines and any additional requirements set forth in Article 14.  The Project Architect shall review the Design Development Documents as they are being prepared at intervals appropriate to the progress of the Project with the Owner and Construction Manager at the Project location or other location specified by Owner in the State of Texas.  The Project Architect shall provide the Construction Manager with copies of the Project Architect’s documents at the Construction Manager’s expense to assist the Construction Manager in fulfilling its responsibilities to the Owner.

1.3.3	The Project Architect shall direct the preparation of a detailed construction cost estimate as described in Sub-paragraph 1.1.15 to confirm compliance with the Construction Cost Limitation and include it with the completed Design Development Documents.  The Project Architect shall review its construction cost estimate in comparison with the construction cost estimate prepared by the Construction Manager, and shall reconcile any differences between the two construction cost estimates in coordination with the Construction Manager.  If the Project Architect is unable to reconcile all differences between the two construction cost estimates with the Construction Manager, then the Project Architect shall provide a detailed explanation of the differences to the Owner.

1.3.8	At the completion of the Design Development Phase, or such other time as Owner may specify to Project Architect, at Owner’s sole option and discretion, Owner will furnish Project Architect with a Guaranteed Maximum Price proposal prepared by Construction Manager based upon the Design Development Documents prepared by the Project Architect and approved by the Owner.  The Project Architect shall assist the Owner and further and advocate the Owner’s interests in Owner’s negotiations with the Construction Manager in an effort to develop a Guaranteed Maximum Price proposal acceptable to Owner, in Owner’s sole option and discretion.  If the Owner does not accept the Construction Manager’s Guaranteed Maximum Price proposal, the Project Architect shall participate with the Owner and Construction Manager in constructability reviews and shall revise the documents as necessary in order to reach an agreement.  If Construction Manager’s Guaranteed Price proposal exceeds the cost quantity survey furnished to Owner by Project Architect, and Owner directs Project Architect to revise the documents, then Project Architect shall revise the documents at its own expense so that the Guaranteed Maximum Price proposal for constructing the Project shall not exceed the Owner’s Construction Cost limitation and any previously approved construction cost estimate. If it is determined to be in the Owner’s best interest, instead of requiring the Project Architect to revise the drawings and specifications, the Owner reserves the right to accept a Guaranteed Maximum Price proposal that exceeds the stipulated Construction Cost Limitation.  The Project Architect shall analyze the final Guaranteed Maximum Price proposal document, together with its supporting assumptions, clarifications, and contingencies, and shall submit a detailed written analysis of the document to the Owner.  Such analysis shall include, without limitation, reference to and explanation of any inaccurate or improper assumptions and clarifications.

1.3.9	After the Guaranteed Maximum Price has been accepted, the Project Architect shall incorporate into the Design Development Documents any revisions which are necessary due to inaccurate assumptions and clarifications made in the development of the Guaranteed Maximum Price.

1.4	Construction Document Phase

1.4.1	Based on the approved Design Development Documents and any further adjustments in the scope or quality of the Project or in the Project Construction Cost Limitation authorized by the Owner, the Project Architect shall prepare, for approval by the Owner and review by the Construction Manager, Construction Documents consisting of Drawings and Specifications in accordance with Owner’s written requirements setting forth in detail the requirements for construction of the Project, including, without limitation, Owner’s Design Guidelines and any additional requirements contained in Article 14 of this Agreement.  The plans, drawings and specifications for the entire Project shall be so prepared that same will call for the construction of the building and related facilities, together with its built-in permanent fixtures and equipment which will cost not more than the Guaranteed Maximum Price accepted by Owner, or the Construction Cost Limitation established by Owner if no Guaranteed Maximum Price proposal has been accepted by Owner.  The Project Architect will be responsible for managing the design to stay within such Guaranteed Maximum Price proposal or Construction Cost Limitation. The Project Architect shall review the Construction Documents as they are being prepared at intervals appropriate to the progress of the Project with the Owner and Construction Manager at the Project location or other location specified by Owner in the State of Texas.  The Project Architect shall provide the Construction Manager with copies of the Project Architect’s documents at the Construction Manager’s expense to assist the Construction Manager in fulfilling its responsibilities to the Owner.

1.4.2	The Project Architect shall advise the Owner and Construction Manager on matters such as construction phasing and scheduling, bid or proposal alternates, special cash allowances, liquidated damages, the construction contract time period, and other construction issues appropriate for the Project The Project Architect shall assist the Owner and Construction Manager in the preparation of the necessary bidding information, bidding forms, RFP information, and RFP forms, and the Conditions of the Contract.

1.4.7	The Project Architect shall direct the preparation of a detailed construction cost estimate as described in Sub-paragraph 1.1.16 to confirm compliance with the Construction Cost Limitation and include it with the completed Construction Documents.  The Project Architect shall review its construction cost estimate in comparison with the construction cost estimate prepared by the Construction Manager, and shall reconcile any differences between the two construction cost estimates in coordination with the Construction Manager.  If the Project Architect is unable to reconcile all differences between the two construction cost estimates with the Construction Manager, then the Project Architect shall provide a detailed explanation of the differences to the Owner.

1.4.9	The Project Architect shall participate in a final review of the Construction Documents with the Owner and Construction Manager at the Project location or other location specified by Owner in the State of Texas.  Prior to the Owner’s approval of the Construction Documents, the Project Architect shall incorporate such changes as are necessary to satisfy the Owner’s review comments.

1.5	Bidding and Proposal Phase

1.5.1	In conjunction with the development of the Guaranteed Maximum Price and at other times as appropriate to the Project, the Project Architect shall assist the Owner and Construction Manager by receiving and recording requests for Bid and Request for Proposal (“RFP”) Documents, issuing Bid and RFP Documents, and accounting for Bid and RFP Documents issued; receiving and resolving questions about Bid and RFP Documents; preparing addenda, issuing addenda, and accounting for addenda issued; attending pre-bid and pre-proposal conferences and HUB meetings; obtaining and evaluating bids and proposals; and assisting in preparing and awarding multiple contracts for construction.  Project Architect shall answer inquiries from bidders and proposers at Owner’s request, and shall prepare and issue any necessary addenda to the bidding or proposal documents.

1.6	Construction Phase—Administration of the Construction Contract

### 1.6.1	The Construction Phase shall commence with the acceptance of the Construction Manager’s Guaranteed Maximum Price (or acceptance of a partial Guaranteed Maximum Price for a stage or phase) and issuance of (i) a Notice to Commence On-Site Work or (ii) a Notice to Proceed with Construction Services and terminate sixty (60) days after Final Payment to the Contractor is made, or when all of Project Architect’s services have been satisfactorily performed, whichever occurs later.

1.6.2.	c)	The Project Architect shall assist the Owner in making arrangements for a Pre-Construction Conference and a Partnering Workshop and shall assist in preparation of an administration booklet for the Pre-Construction Conference and shall distribute copies of the bound booklet to all parties.  The Project Architect and its consultants shall participate in the project Partnering process including attendance at all Partnering Workshops.

1.6.5	The Project Architect shall be a representative of the Owner during the Construction Phase, and shall advise and consult with the Owner.  Instructions to the Contractor shall be forwarded through the Project Architect and all communication by and with the Project Architect’s consultants shall be through the Project Architect, except that the Owner reserves the right to communicate directly with the Construction Manager and consultants as it deems necessary or appropriate at any time..  The Project Architect shall have authority to act on behalf of the Owner to the extent provided in the Contract Documents. Duties, responsibilities and limitations of authority of the Project Architect shall not be restricted, modified or extended without written acceptance of the Owner.

1.8	Time

1.8.2	Attached hereto as an Exhibit containing a schedule for completion of each of the phases of services to be performed by Project Architecture pursuant to this Agreement.  The project schedule contains milestone dates which have been established in the Request for Qualifications previously issued or may be modified by the Owner to reflect current conditions.  Supplemental activities shown on the schedule, and any associated dates not yet defined, shall be determined at the completion of the Program Phase or at such time when both parties mutually agree that the project is sufficiently developed and documented. The Project Architect shall coordinate with the Construction Manager in the preparation and maintenance of the schedule for performance of the professional services for the Project, including the Project Architect’s services. Changes in this schedule may be made only with the written approval of Owner.  Project Architect shall perform all of its services in accordance with the then-current schedule approved by Owner.